­PROJECT PLAN DOCUMENT
(Due: 17th September, 2017)
Project number	32
Project Title	AR Integration of board and card games
Document	Project Plan
Creation date	15-09-18
Created By	Samhita / TEAM MEMBERS- / Vani Sancheti, Ishita Vohra, Abhishek Mathur
Client	Ravi Kumar, ButterFly Fields

# Brief problem statement:
Nowadays, Educational system is cumbersome. The learning methods adapted are boring and for children, it is more of rote learning than the actual learning of the concepts. So to make these topics easier to understand there are many educational games which involve boards and cards. To get child’s curiosity towards these kind of games AR is being integrated with them. This makes the game more lively,interesting and develops an anxiety to learn.
Games for AR integration:
1.Nutrition
2.Integer Maze
# Team Members:
# K.SV SAMHITA- Documentation/Product Developer.
VANI SANCHETI- Prototype/Product Developer.
ABHISHEK- Prototype/Product Developer.
ISHITA VOHRA- Prototype/Product Developer.
# Team Communication:
Weekly twice, we discuss about what all tasks are to be done by whom in that particular week and decide on the workflow for having better coordination. Every weekend we discuss about the status of the work assigned to each person. On Weekends, according to the work progress the documentation and status tracker are updated.
# Development Environment:
TOOLS REQUIRED
→Unity 3D
→Vuforia
→Visual Studio code
→Database of objects for various game
→Java,C#.
→cloud enabled project collaboration in unity.
→Git lab Repository.
→CSV File
→Blender
→Inkscape
# Milestone Schedule:

Milestone	Due Date	Release	Deliverable?
Discuss on UI designs for few games	20/08/18	R1	No
Finalize UI designs for few games	23/08/18	R1	Yes
Prototype for detecting objects	01/09/18	R1	Yes
Retrieving Information of the objects	01/09/18	R1	Yes
Prototype for Comparing objects	07/09/18	R1	Yes

Milestone	Due Date	Release	Deliverable?
UI part for the game Nutrimania	27/09/18	R1	Yes
Finalize UI designs for the Integer Maze	29/09/18	R1	Yes
Creating a 3D object in first game	05/10/18	R1	Yes
Creating basic UI part for Integer Maze	07/10/18	R1	Yes
Introducing animations into Integer Maze	08/10/18	R1	Yes

Milestone	Due Date	Release	Deliverable?
3D Board for Integer Maze	18/09/18	R2	Yes
Worked on Implementing multiplayer mode in Nutrimania	22/09/18	R2	No
Worked on 3D object detection	28/10/18	R2	No
Taking player input and checking whether it is correct or not	28/10/18	R2	Yes
Making of 3D model of die	31/10/18	R2	Yes
Working of dice	2/11/18	R2	Yes
Adding 3D model to Nutrimania	3/11/18	R2	Yes
Testing of both the apps	7/11/18	R2	Yes
Updated the entire Documentation of Project	10/11/18	R2	Yes